# User Acceptance Testing (UAT)

| Field | Details |
| --- | --- |
| Student Name | Navya Sri Tangellamudi |
| Project Name | Intergalactic Space Travel Request (ISTR) System |
| Maximum Marks | — |

## Project Overview

Project Name: Intergalactic Space Travel Request (ISTR) System

Project Description: A ServiceNow scoped application automating mission request submission, multi-level approval, role-based security, notifications, and reporting for intergalactic space missions.

Project Version: v1.0

Testing Period: 05/09/2026to 12/09/2026

## Testing Scope

Features and functionalities tested:

- Mission Request submission via Service Catalog (Record Producer)

- Multi-level approval workflow (Manager → Finance → Mission Control)

- Role-based access control (ACLs, Roles, Groups)

- Email notifications on state changes

- Audit Log and SLA dashboard reports

User stories tested: USN-1 through USN-15 (see Data Flow Diagram & User Stories document).

## Testing Environment

URL/Location: ServiceNow Personal Developer Instance – Service Portal → Mission Request catalog

Credentials: Role-specific test accounts (Requester, Manager, Finance Officer, Mission Control, Admin) provisioned on the PDI

## Test Cases

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/ Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Submit a new mission request as a Requester | 1. Open Mission Request catalog item 2. Fill mandatory fields (destination, mission type, risk, cost) 3. Click Submit | Request created with state = Awaiting Manager Approval; confirmation email sent | Request created and email received as expected | Pass |
| TC-002 | Manager approves a valid request | 1. Open pending request as Manager 2. Review details 3. Approve | State moves to Manager Approved; routes to Finance Officer | State updated and routed correctly | Pass |
| TC-003 | Finance Officer rejects an over-budget request | - Open Finance-flagged request - Reject with comment | State = Rejected; requester notified with reason | Requester received rejection email with comment | Pass |
| TC-004 | Mission Control gives final approval for a High/Critical risk mission | - Open Finance-approved, High-risk request 2. Approve as Mission Control | State = Ready for Launch | State updated correctly and visible on dashboard | Pass |
| TC-005 | Requester views only their own requests | - Log in as Requester 2. Open request list | Only own records visible | Only own records shown, as expected | Pass |
| TC-006 | Admin triggers Launch Mission action | 1. Log in as Admin 2. Open a Ready for Launch request 3. Click Launch Mission | State = Launched; audit log entry created | Launch executed and logged correctly | Pass |
| TC-007 | Admin views Audit | - Log in as Admin 2. Open | Pending/Approved/ | Counts matched | Pass |

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/ Fail |
| --- | --- | --- | --- | --- | --- |
|  | Log & SLA dashboard | dashboard | Rejected/Launched widgets show correct counts | underlying records |  |

## Bug Tracking

| Bug ID | Bug Description | Steps to Reproduce | Severity | Status | Additional Feedback |
| --- | --- | --- | --- | --- | --- |
| BG001 | Diplomatic Officer field remained visible after switching Mission Type away from Alien Negotiation | 1. Set Mission Type = Alien Negotiation 2. Change to Research 3. Observe field | Low | Closed | Fixed via UI Policy reverse-if condition |
| BG002 | Notification email sent twice on rejection | 1. Reject a request 2. Check requester inbox | Medium | Closed | Fixed by removing duplicate notification trigger on Business Rule |

## Sign-off

Tester Name: Navya Sri.T

Date: 12/09/2026

Signature:

## Notes

- All test cases cover both positive and negative scenarios (valid submissions and blocked invalid ones).

- Bug tracking includes severity, status, and reproduction steps for traceability.

- Sign-off obtained prior to considering the ISTR application ready for evaluation/submission.